Name of Applicant:

This document must be completed and returned in the published format. Failure to comply with this instruction may result in your submission being rejected.

# General Information

## Procurement Procedure

King’s Pond, Alton

Invitation for Fee Proposals for Stage One Design

Introduction

In January 2025, Alton Town Council (ATC) resolved to take forward proposals for two  possible options for the Kings Pond site and bring them to a decision point. At present the project is seen as progressing in three stages:

Stage One – To public consultation and decision

  - Pre-application consultation on both options with the planning authority and the Environment Agency.

  - Engineering and landscape design and specification of both options to sufficient detail for costing and for presentation to residents. (RIBA Stage 2)

  - Ecological strategies for both options to create/improve habitats and improve biodiversity to sufficient detail for costing and presentation to residents

  - Flood Risk Assessment for the River & Pond option only

  - Public consultation & selection of the preferred option.

Stage Two – Design, Approvals, Appointment of a contractor

  - Applications for approvals and permits for the selected option including Flood Risk Assessment and Environmental Impact Assessment.

  - Landscape and engineering design and specification progressed to construction detail

  - Preparation of Tender Documents

  - Tendering and selection of a contractor.

  - Sourcing funds

Stage Three – Works on site

This invitation to Tender is for Stage One

As a summary of the current position of the project we have attached the following documents:

- “King’s Pond – The Next Steps in Deciding the Way Forward”(updated  February2026),

- Weir Removal Feasibility Study 23109-HMD-RP-01/C01

- Dwg 23109-EWK-SK-01/C01 Feasibility Study Layout Option 2a

- Dwg 23109-EWK-SK-03/C01 Feasibility Study Layout Option 3c

- Initial Ecology Design Notes 27th November 2025

- Kings Pond Geological & Hydrological Notes January 2026

All other information, including past reports, topological and hydrographic surveys and ecological survey information, can be found on the Alton Town Council (ATC) website: https://www.alton.gov.uk/kings-pond-project. Survey drawings can be issued in DWG format upon request.

Since the feasibility study drawings were prepared, four factors affecting the Stage One design have been identified:

- Option 3c assumed that the river would use the outflow from the weir chamber.  Subsequent surveys have shown that a lower outflow level could be achieved if the weir chamber is removed and the pipework re-laid up to the boundary of ATC property.

- There is a recommendation from the ecologists that the large island, or part of that island, should be retained as a breeding refuge for wildfowl and herons.

- There are at least 8 drainage points in to the River Wey upstream of the pond that appear to have no silt traps or pollution control.  Design development of Option 2a should include  trapping and management of silt at the entry point; Design development of 3c must demonstrate that the river channel will be kept free of silt deposits

- The Council is mindful of the changes projected in local climate by the Met Office with longer periods of summer drought and shorter periods of intense winter rain. The Council wishes to understand whether this will change the pattern of silt deposition and any design of a silt trap at the entrance to Kings Pond

All proposed works must comply with the Wildlife and Countryside Act 1981 and other relevant legislation.

Roles and Stage One Deliverables

Design and budget costing of both options to RIBA Stage Two – Concept Design

| Roles/Elements | Stage One Deliverables |
| --- | --- |
| Project Management | Management of Stage One to fulfil all deliverables to the point of Public Consultation. |
| Principal Designer | Pre- Construction Health & Safety Plan |
| Planning | Pre-application Consultations with the planning authority and the EA |
| Engineering Design | Design and specification of the two proposals to sufficient detail for costing and for public presentation. (RIBA Stage 2) For 2a this includes trapping and management of silt at the inflow For 3c this includes the civil engineering work for removal of the weir chamber and alteration of the downstream pipework to the site boundary. Flood Risk Assessment for the Pond & River option only A commentary on the likely effects of climate change on the two options. Estimation of siltation rates. Calculation of the volume of water retained in the pond for both options. |
| Ecology | Review surveys and preliminary proposals made by ecologists appointed by ATC in Stage One. Input to the design team - recommendations to create appropriate habitats, detailing and planting. |
| Landscape Architecture | Landscape treatment of the whole site for both options in conjunction with the Engineering Design. Presentation drawings for public consultation. |
| Costing | Budget Costings of both options ± 20% Statement of Assumptions Registers of Identified Risks for both options |

Stage One information is to be presented in full detail in a format that will provide a sound basis for decision making and for proceeding with Stage 2

Invitation

Alton Town Council invites companies with appropriate experience to submit fee proposals for Stage One.

For ease of analysis and evaluation fee proposals are to be broken down into the elements in the table above

All applicants with a valid application will be asked to present to a panel.

## Procurement Timetable

The Authority proposes the following timetable for the award of the Contract:

| Procurement Stage | Dates |
| --- | --- |
| Publication of advertisement | 13th February 2026 |
| Clarification questions to be submitted by | 27th February 2026 |
| Clarification responses to be issued by | 6th March 2026 |
| Bid Deadline | 27th March 2026 |
| Evaluation | 30th March to 2nd April |
| Presentations to Panel | 15th or 23rd April (please confirm preferred date and day/evening in bid) |
| Intention to award | 6th May 2026 |
| Contract start | 18th May 2026 |

The Council reserves the right to change the above timetable and Applicants will be notified accordingly if there is a change.

## Council Representatives

| Authorised Representative contact details: | Procurement Representative contact details: |
| --- | --- |
| Tom Horwood -Town Clerk Town Hall, Market Square, Alton, Hampshire GU34 1HD townclerk@alton.gov.uk 01420 83986 | Hayley Carter, Deputy Clerk Town Hall, Market Square, Alton, Hampshire GU34 1HD admin@alton.gov.uk 01420 83986 |

## Contract Period

It is intended that work will start as soon as possible after the award date.  Please indicate your availability if possible.

## Insurance Levels

### Employer’s Liability Insurance

The Council’s minimum requirement for Employer’s Liability Insurance is £10 million

### Professional Indemnity Insurance

The Council’s minimum requirement for Professional Indemnity Insurance is £2 million.

### Public Liability Insurance

The Council’s minimum requirement for Public Liability Insurance is £10 million

# Selection Questionnaire

## 2.Background Information

Please see the Town Council’s website for further information – https://www.alton.gov.uk/kings-pond-project

Added Value

The Applicant will be expected to suggest any added value that their offer might be able to bring to the Council. Applicants are expected to build any such offers into their submissions regardless of whether specific questions are asked along these lines or not.

Applicants’ attention is drawn to the fact that the Council has declared a climate emergency and is therefore keen to ensure the supply chain reduces carbon emissions wherever possible and where such savings can be made, they are evidenced. e.g. locally sourced construction materials, recycling of waste matter generated etc..

# Selection Questionnaire

Notes for completion

1. “Council” means the public sector contracting body, that is seeking to invite suitable suppliers to participate in this procurement process.

2. “You”/ “Your” or “Supplier” means the body completing these questions i.e. the legal entity seeking to be invited to the next stage of the process and responsible for the information provided. The ‘Supplier’ is intended to cover any economic operator as defined by the Public Contract Regulations 2015 and could be a registered company; charitable organisation; Voluntary Community and Social Enterprise (VCSE); Special Purpose Vehicle; or other form of entity.

3. This Selection Questionnaire has been designed to assess the suitability of a Supplier to deliver the Authority’s contract requirement(s). If you are successful at this stage of the procurement process, you will be selected for the subsequent award stage of the process.

4. Please ensure that all questions are completed in full, and in the format requested. Failure to do so may result in your submission being disqualified. If the question does not apply to you, please state clearly ‘N/A’.

5. Should you need to provide additional Appendices in response to the questions, these should be numbered clearly and listed as part of your declaration. A template for providing additional information is provided at the end of this document.

6. Please return a completed version of this document in accordance with the Submission requirements.

Verification of Information Provided

7. Whilst reserving the right to request information at any time throughout the procurement process, the Council may enable the Supplier to self-certify that there are no mandatory/ discretionary grounds for excluding their organisation. When requesting evidence that the supplier can meet the specified requirements (such as the questions in section 7 of this Selection Questionnaire relating to Technical and Professional Ability) the Council may only obtain such evidence after the final tender evaluation decision i.e. from the winning Supplier only.

Sub-contracting arrangements

8.The contractor shall not without the Council’s written consent sub-contract the whole or any parts of the works. Such consent shall not be unreasonably delayed or withheld but the contractor shall remain wholly responsible for carrying out and completing the works in all respects. Any sub-contractor’s employment under a sub-contract shall terminate immediately upon the termination for any reason of the contractor’s employment under this contract. The Council will never be liable for any payment which should properly have been paid from the contractor to the sub-contractor

Variations

9. Any inconsistency in or between the contract documents, locations plans and schedules of work shall be corrected and any such correction which results in addition, omission or other change shall be treated as a variation.

The Town Council may, without invalidating this contract, issue instructions requiring addition to, or omission from, or other change in the schedule of works or the order or period in which the works are to be carried out. The Council and the contractor shall endeavour to agree a price prior to the contractor carrying out the instruction. Failing any agreement to do so, any instruction issued shall be valued by the Town Council on a fair and reasonable basis using any relevant prices in the priced schedule of works and the valuation shall include any direct loss and/or expense incurred by the contractor due to the regular progress of the works being affected by compliance with the instruction.

If following receipt of an instruction from the Council, the contractor does not comply, the Council may employ and pay another person to execute any work whatsoever which may be necessary to give effect to that instruction. The contractor shall be liable for all additional costs incurred by the Council in connection with such employment and an appropriate deduction shall be made from the contract sum.

Confidentiality

10. When providing details of contracts in answering section 6 of this Selection Questionnaire (Technical and Professional Ability), the Supplier agrees to waive any contractual or other confidentiality rights and obligations associated with these contracts.

11. The Council reserves the right to contact the named customer contact in section 6 regarding the contracts included in section 6. The named customer contact does not owe the Council any duty of care or have any legal liability, except for any deceitful or maliciously false statements of fact.

12. The Council confirms that it will keep confidential and will not disclose to any third parties any information obtained from a named customer contact, other than to the Cabinet Office and/or contracting authorities defined by the Public Contract Regulations.

| - Supplier Information |  |  |  |
| --- | --- | --- | --- |
| 1.1 Supplier Details |  | Answer |  |
| Full name of the Supplier completing the Selection Questionnaire |  |  |  |
| Registered company address |  |  |  |
| Registered company number |  |  |  |
| Date of Incorporation |  |  |  |
| Registered VAT number |  |  |  |
| Name of parent company (if applicable) |  |  |  |
| Please mark ‘X’ in the relevant box to indicate your trading status |  | - a public limited company |  |
|  |  | - a limited company |  |
|  |  | - a limited liability partnership |  |
|  |  | - other partnership |  |
|  |  | - sole trader |  |
|  |  | - other (please specify) |  |
| 1.2 Contact Details |  |  |  |
| Supplier contact details for enquiries about this Selection Questionnaire |  |  |  |
| Name |  |  |  |
| Postal address |  |  |  |
| Country |  |  |  |
| Phone |  |  |  |
| Mobile |  |  |  |
| E-mail |  |  |  |
| - Professional Ability |  |  |  |
| Relevant experience and contract examples |  |  |  |
| Please provide details of any contracts awarded for your business and trading history. Please note we reserve the right to contact anyone listed to discuss their experience using your company. |  |  |  |
| Declaration |  |  |  |
| I declare that to the best of my knowledge the answers submitted to these questions are correct. I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement, and I am signing on behalf Of (Insert name of supplier). I understand that the Council may reject my submission if there is a failure to answer all relevant questions fully or if I provide false/misleading information. I have provided a full list of any Appendices used to provide additional information in response to questions. I also declare that there is no conflict of interest in relation to the Authority’s requirement. |  |  |  |
| SELECTION QUESTIONNAIRE COMPLETED BY |  |  |  |
| Name |  |  |  |
| Role in organisation |  |  |  |
| Date |  |  |  |

Award

## Award Criteria

The following criteria and weightings will be applied in the evaluation of the questions asked of Applicants within this section 4 Award.

| Evaluation Criteria Breakdown | Means of Evaluation |
| --- | --- |
| Price | 50% |
| Experience of similar infrastructure and engineering projects | 20% |
| Experience working with local authorities | 5% |
| Demonstration of sustainable practices and regard to impact on climate change | 10% |
| Presentation to Panel | 15% |

## Scoring Guidelines

The questions asked of Applicants within this section 4 Award shall be scored using the marking system described within this section. Applicants should refer to the Council’s minimum requirements to ensure that they meet or exceed the minimum requirements wherever possible.

Applicants should be aware that the responses provided to the questions will be evaluated in such a way that the highest scores will be awarded to Applicants who show innovation, creativity, further relevant details and information that could potentially enhance the Applicant’s proposal. It should be noted that to achieve the highest scores available the Applicant must not only meet but exceed the Council’s minimum requirements, where these are stated.

All scored question shall be evaluated in accordance with the guidelines below:

| Score 0 | No response | No response |
| --- | --- | --- |
| Score 1 | Extremely Weak | Very poor proposal/response; does not cover the associated requirements, major deficiencies in thinking or detail, significant detail missing, unrealistic or impossible to implement and manage |
| Score 2 | Weak | Poor or mediocre proposal/response, only partially covers the requirements, deficiencies in thinking or detail apparent, difficult or problematic to implement and manage |
| Score 3 | Fair / Average | Proposal/response partially satisfies the requirements, with small deficiencies apparent, needs some work to fully understand it |
| Score 4 | Good | Satisfactory proposal/response, would work to deliver the Council's requirements to the satisfactory level |
| Score 5 | Strong | Robust proposal/response, exceeds minimum requirements, including a level of detail or evidence of original thinking which adds value to the bid and provides a great deal of detail |

# Project Costs

## Project Costings

Applicants are required to give their bid price on the table below and provide all supporting documentation required to substantiate or in support of your price

| Item Number | Description |  | Price (£) |
| --- | --- | --- | --- |
| 1 | Project Management |  |  |
| 2 | Principal designer |  |  |
| 3 | Planning |  |  |
| 4 | Engineering design |  |  |
| 5 | Ecology |  |  |
| 6 | Landscape architecture |  |  |
| 7 | Costing |  |  |
|  | Total of the prices (excluding VAT) |  |  |

# Certificates

## Conditions of Tender

| ALTON TOWN COUNCIL CONDITIONS OF TENDER |  |  |
| --- | --- | --- |
| Reference number and Title of Contract: Shall be as per the Reference Number and Title of Contract as detailed on page one (1) of this Volume Two (2) Applicant’s Offer |  |  |
| 1. | Tenders are invited for the supply of the goods or services specified or described in the invitation. Tenders with conditions of contract duly completed should be marked with the title of the Contract and returned electronically to: townclerk@alton.gov.uk. Tenders must be returned no later than the specified time and date. Tenders received after the time stated or not properly completed will be disregarded. Facsimile copies will not be accepted. |  |
| 2. | The Contract shall be subject to the specified terms and Conditions of Contract. Offers by Applicants made subject to additional or alternative conditions may not be considered and may be rejected on the grounds of such conditions alone. No alteration must be made to the printed conditions or schedules. Any Tenders bearing such alterations will not be considered. |  |
| 3. | The Council does not bind itself to accept the lowest or any Tender, and reserves the right to accept a Tender either in whole or in part, for such item or items specified in the Invitation to Tender, and for such place or places of delivery as it thinks fit, each item and establishment being for this purpose considered as Tendered for separately. |  |
| 4. | To ALTON TOWN COUNCIL I/We the undersigned DO HEREBY UNDERTAKE on the acceptance by the Council of my/our Tender either in whole or in part, to supply (or perform the services), on such terms and conditions and in accordance with such specifications (if any), as are contained or incorporated in the Invitation to Tender. I/We agree and declare that the acceptance of this Tender by letter on behalf of the Council, whether for the whole or part of the items included therein, will constitute a Contract for the supply of such items, I/We agree to enter into a further agreement for the due performance of the Contract, and I/We declare that I am/We are acting as the Delegated Authority for the purposes of signing off this Tender, and therefore, the Contract. |  |
| Signed: |  | Date: |
| Name (in block capitals): |  |  |
| In the capacity of: (State official position, i.e. Director, Manager, etc.) |  |  |

## Certificate of Confidentiality

| CERTIFICATE OF CONFIDENTIALITY |  |
| --- | --- |
| I/we hereby agree with the Authority that I/we shall not at any time divulge or allow to be divulged to any person any information, confidential or otherwise, relating to information passed to me regarding this project. It is appreciated by the parties that in the event of negotiations in respect of the proposed Contract being entered into between the Authority and my organisation that it may be necessary to share information with colleagues within my organisation. In this event this confidentiality clause may be waived to allow such information sharing to take place but not further or otherwise. |  |
| Signed*: | Date: |
| Name (in block capitals): |  |
| In the capacity of: (State official position, i.e. Director, Manager, etc.) |  |
| *(It must be clearly shown whether the Applicant is a limited company, statutory corporation, partnership or single individual, trading under his own or another name, and also if the signatory is not the actual Applicant, the capacity in which he/she signs or is employed). |  |

## Commercially Sensitive Information

I declare that I wish the following information to be designated as Commercially Sensitive.

The reason(s) it is considered that this information should be exempt under Freedom of Information Act 2000 is:

## Conflict of Interest

| CERTIFICATE OF CONFLICT OF INTEREST |  |
| --- | --- |
| I/we hereby notify the Authority that I/we consider the following declaration to be a conflict of interest (Applicant to insert details of the conflict of interest): |  |
| I/we hereby understand that in accordance with Article 24 of the Public Contract Regulations 2015 that the Authority is obliged to take appropriate measures to effectively prevent, identify and remedy conflicts of interest arising in the conduct of procurement procedures so as to avoid any distortion of competition and to ensure equal treatment of all economic operators. |  |
| Signed*: | Date: |
| Name (in block capitals): |  |
| In the capacity of: (State official position, i.e. Director, Manager, etc.) |  |
| *(It must be clearly shown whether the Applicant is a limited company, statutory corporation, partnership or single individual, trading under his own or another name, and also if the signatory is not the actual Applicant, the capacity in which he/she signs or is employed). |  |